SPECTRA

The full spectrum of your codebase.

Master Agent Orchestration Prompt

7-Agent Team Architecture • Sprint DAG • Persona Cards • Scope Management • Skill Gap Analysis

CONFIDENTIAL — Vivek Prakash

Generated: 2026-02-14

# 1. Agent Team Architecture

7 specialized AI agents for the 48-hour hackathon build. Each has a distinct persona (modeled on real engineering leaders), skill set, deliverables, and coordination rules.

| Agent | Persona | Skills Used | Primary Deliverables | Hours |
| --- | --- | --- | --- | --- |
| A1: Domain Architect | Robert C. Martin (Uncle Bob) — clean boundaries, immutability, dependency rule | /uncle-bob-master | entities/ layer: types, enums, errors, port interfaces. 100% test coverage. | 4h |
| A2: Infrastructure Engineer | Werner Vogels (AWS CTO) — resilience-first, retry everything, graceful degradation | /uncle-bob-master | infrastructure/ layer: AnthropicLLMAdapter, SimpleGitAdapter, TiktokenAdapter, decorators. | 4h |
| A3: Pipeline Orchestrator | John Carmack — relentless optimization, state machines, parallel processing | /uncle-bob-master, /cto-delegation | use-cases/ layer: MetaPrompter, Agents, CritiqueAgent, AnalyzeRepository facade. | 8h |
| A4: Interface Builder | Guillermo Rauch (Vercel) — zero-config, beautiful defaults, developer experience | /frontend-design | CLI, progress UI, HTML report template, main.ts Composition Root. | 4h |
| A5: QA Engineer | Kent Beck — TDD purist, if it's not tested it's not done, red-green-refactor | /uncle-bob-master | Test suite, integration tests, golden files, edge case handling. | 6h |
| A6: Brand & Growth | Brian Chesky (Airbnb) — design the experience, not the feature. Story-first. | /startup-brand-studio, /yc-partner | Landing page copy, HN post, LinkedIn content, demo script. | 4h |
| A7: CTO Coordinator | Vivek — orchestrate all agents, resolve conflicts, make arch decisions | /cto-delegation, all | Sprint coordination, architecture decisions, scope management, demo prep. | Continuous |

# 2. Sprint DAG (Dependency Graph)

| Sprint | Hours | Deliverable | Dependencies | Risk |
| --- | --- | --- | --- | --- |
| S1: Foundation | 12h | Domain + Infrastructure + Ports | None (innermost layer) | LOW |
| S2: Pipeline | 12h | Orchestration + Report + CLI | S1 complete | HIGH (integration) |
| S3: Polish | 10h | Tests + Demo + README | S2 complete | MEDIUM |

Critical path: Domain Architect (A1) ships FIRST — everyone depends on port interfaces. A2 (Infrastructure) and A3 (Pipeline) work in PARALLEL after domain ready. A4 (Interface) starts HTML template + CLI skeleton immediately, wires DI last. A5 (QA) writes test skeletons from Day 1, fills in as code lands.

# 3. Coordination Rules

- Domain Architect ships FIRST — everyone depends on type definitions and port interfaces.

- Infrastructure Engineer and Pipeline Orchestrator work in PARALLEL after domain is ready.

- Interface Builder starts HTML template and CLI skeleton immediately, wires DI last.

- QA Engineer writes test skeletons from Day 1, fills in as code lands.

- All agents use the same type definitions, enum values, and port interfaces.

- NO agent creates dependencies that violate Clean Architecture dependency rule.

- Every function ≤20 lines. Every function ≤3 arguments. tsconfig strict.

# 4. Skill Gap Analysis & Recommended New Skills

| Skill Name | Purpose | Key Contents | Priority |
| --- | --- | --- | --- |
| spectra-architect | Full system architecture knowledge for Claude Code | Architecture patterns, domain model, pipeline spec, port interfaces, error taxonomy | P0 |
| spectra-agent-orchestrator | Multi-agent pipeline development | Agent lifecycle, prompt templates, golden file testing, critique patterns | P0 |
| spectra-brand-voice | Brand enforcement across all outputs | Voice attributes, tone sliders, CLI copy, report copy, marketing templates | P1 |
| ai-agent-patterns (NEW) | General multi-agent AI development patterns | Meta-prompting, agent coordination, output validation, state machines | P1 |

# 5. Scope Management

If running behind at 36 hours: (1) Drop CritiqueAgent — ship without validation. (2) Use static prompts — drop MetaPrompter. (3) Reduce to 2 agents (Architecture + Security). (4) Plain JSON output — skip HTML report. Each fallback saves ~6 hours.