SPECTRA

The full spectrum of your codebase.

Product Roadmap & Strategy

North Star • RICE Scoring • MoSCoW • OKRs • Pricing Strategy

CONFIDENTIAL — Vivek Prakash

Generated: 2026-02-13

# 1. North Star Metric

North Star: Weekly Active Analyses (WAA) — number of unique repository analyses completed per week.

WAA captures both adoption (new users) and retention (returning users running repeat analyses). It correlates directly with value delivery and revenue.

# 2. Product Vision

Phase 1 (MVP): CLI tool that any developer can run on any repository to get a comprehensive health report in 90 seconds. Zero config, one command, beautiful HTML output.

Phase 2 (Platform): Team dashboards, CI/CD integration, historical tracking, API access. Transform from tool to platform.

Phase 3 (Marketplace): Industry benchmarks, automated due diligence reports, compliance certification, and a codebase scoring marketplace.

# 3. RICE-Scored Feature Backlog

| Feature | Reach | Impact | Confidence | Effort | RICE Score | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| CLI single-command analysis | 10K | 3 | 95% | 3 weeks | 950 | P0 |
| HTML report with Mermaid diagrams | 10K | 3 | 90% | 2 weeks | 1350 | P0 |
| 6-agent parallel execution | 10K | 3 | 85% | 4 weeks | 638 | P0 |
| Extended thinking critique | 10K | 3 | 80% | 2 weeks | 1200 | P0 |
| GitHub Action integration | 8K | 2 | 90% | 1 week | 1440 | P1 |
| Team dashboard (web) | 5K | 3 | 70% | 6 weeks | 175 | P1 |
| Historical trend tracking | 5K | 2 | 75% | 4 weeks | 188 | P1 |
| Custom analysis profiles | 3K | 2 | 80% | 2 weeks | 240 | P2 |
| Slack/Teams notifications | 4K | 1 | 90% | 1 week | 360 | P2 |
| API access for DD platforms | 2K | 3 | 60% | 3 weeks | 120 | P2 |
| Compliance report templates | 2K | 3 | 50% | 4 weeks | 75 | P3 |
| Multi-repo enterprise analysis | 1K | 3 | 40% | 8 weeks | 15 | P3 |

# 4. MoSCoW Prioritization

## 4.1 Must Have (MVP — Hackathon Demo)

- CLI with single `spectra analyze <repo>` command

- 6-agent pipeline (MetaPrompter + 4 Specialists + Critique)

- HTML report with scores, findings, and Mermaid diagrams

- ScoreCard with 6 dimensions and letter grades

## 4.2 Should Have (v1.1 — Post-Launch)

- GitHub Action for CI/CD integration

- JSON output format for programmatic access

- Custom .spectra.yml config file

- Local caching for re-analysis speed

## 4.3 Could Have (v2.0 — Platform)

- Web dashboard with team management

- Historical trend tracking and alerts

- Slack/Teams integration for notifications

- Custom agent prompts for domain-specific analysis

## 4.4 Won't Have (v1.0)

- Multi-repo enterprise analysis

- Compliance report generation (SOC2, ISO)

- IDE plugin (VS Code, JetBrains)

- Self-hosted deployment

# 5. OKRs — Q1 2026 (Hackathon + Launch)

## Objective 1: Win the Claude Hackathon

- KR1: Deliver working CLI that analyzes any public repo in <120 seconds

- KR2: Generate beautiful HTML report with 6-dimension ScoreCard

- KR3: Demo extended thinking critique validating findings live

## Objective 2: Achieve Product-Market Fit Signal

- KR1: 500 unique analyses in first 30 days post-launch

- KR2: 20% week-1 retention (users running 2+ analyses)

- KR3: NPS > 40 from first 100 users

## Objective 3: Build Technical Foundation

- KR1: 80% test coverage with golden file regression suite

- KR2: <90 second average analysis time for repos <100K lines

- KR3: <5% false positive rate validated by CritiqueAgent

# 6. Pricing Strategy

| Tier | Price | Analyses/Month | Features | Target |
| --- | --- | --- | --- | --- |
| Free | $0 | 3 | CLI, HTML report, public repos | Individual developers, trial |
| Pro | $49/month | 50 | + JSON output, private repos, custom config | Freelancers, small teams |
| Team | $199/month | Unlimited | + Dashboard, trends, CI/CD, 5 seats | Engineering teams 5-20 |
| Enterprise | Custom | Unlimited | + SSO, compliance, SLA, dedicated support | Companies 50+ engineers |

# 7. Release Timeline

| Milestone | Date | Deliverable |
| --- | --- | --- |
| Hackathon MVP | Feb 2026 | Working CLI + 6 agents + HTML report |
| Public Beta | Mar 2026 | npm package, GitHub Action, docs site |
| v1.0 GA | Apr 2026 | Stable release, Pro tier, Stripe billing |
| v1.1 | Jun 2026 | Team dashboard, trend tracking |
| v2.0 | Sep 2026 | Enterprise features, API, compliance |