SPECTRA

The full spectrum of your codebase.

SPECTRA — McKinsey Engagement Pack

Full 12-Artifact CTO Delegation Suite
48-Hour Hackathon Sprint • Zero → MVP
Claude Code Agent Teams + Fast Mode Orchestration

CONFIDENTIAL — Vivek Prakash • February 2026

Generated: 2026-02-14

# Executive Snapshot

This engagement pack transforms Spectra from concept to working MVP in a 48-hour hackathon sprint. The "team" is Claude Code Agent Teams — 4-5 parallel AI instances coordinated by a human CTO (Vivek) acting as team lead. Every artifact is optimized for this reality: zero infrastructure, maximum velocity, demo-ready output.

## 10-Point Summary

| # | Item | Detail |
| --- | --- | --- |
| 1 | Problem | Technical due diligence costs $20K-70K and takes 40+ hours. AI can do it in 90 seconds. |
| 2 | Solution | Spectra deploys 6 AI agents (4 parallel specialists) to analyze full repositories across 6 dimensions. |
| 3 | Approach | 48-hour sprint using Claude Code Agent Teams. Lead (Vivek) orchestrates 4 teammates: Architect, Pipeline, Interface, QA. |
| 4 | Budget | $5,500 Claude Code credits. Fast mode for critical path work. Sonnet for routine tasks. |
| 5 | Architecture | Clean Architecture (Uncle Bob), TypeScript strict, CLI-first, zero infrastructure. |
| 6 | Key Decision | 6 agents not 4. TypeScript not Python. Opus only for analysis, Sonnet for meta-prompting. |
| 7 | Risk | Anthropic API cost per run ($8.50 hybrid). Mitigated by caching + Sonnet for non-critical agents. |
| 8 | Demo Strategy | Analyze judges' OWN repo live. 90-second analysis → HTML report with ScoreCard. Magic moment. |
| 9 | Success Metric | Working CLI that ingests any GitHub repo and produces a professional report in <2 minutes. |
| 10 | Timeline | 48 hours. Foundation (12h) → Pipeline (12h) → Polish (12h) → Demo prep (12h). |

# Artifact 1: Initiative Brief

## 1.1 Problem Statement

Technical due diligence for M&A and investment decisions requires 40+ hours of senior engineering time costing $20K-70K per engagement. The process is manual, inconsistent, and doesn't scale — every analyst creates their own framework, misses different things, and delivers reports weeks after the deal timeline demands. With AI M&A volume exceeding $200B and every VC fund doing 50-100 DD reviews per year, the problem is both acute and massive.

## 1.2 Goals

| Goal | Measurable Outcome | Timeline |
| --- | --- | --- |
| Primary: Working MVP | CLI tool that analyzes any public repo in <2 minutes, producing HTML report | 48 hours (hackathon) |
| Secondary: Demo-Ready | Live analysis of any repo with professional ScoreCard output | Hour 44 |
| Tertiary: Hackathon Win | Submission that demonstrates technical depth + practical value | Hour 48 |

## 1.3 Non-Goals (Explicit Exclusions)

NOT building during the hackathon: web dashboard, user authentication, payment processing, multi-repo analysis, CI/CD integration (GitHub Action), self-hosted deployment, compliance features (SOC2, DPA), mobile interface, collaborative features, or historical trend analysis. These are all Phase 2+ features.

## 1.4 Constraints

| Constraint | Detail |
| --- | --- |
| Timeline | 48-hour hackathon sprint. Hard deadline for submission. |
| Budget | $5,500 in Claude Code credits ($500 + $5,000). Fast mode at $30/$150 per MTok. |
| Team | Solo founder (Vivek) + Claude Code Agent Teams (4-5 parallel instances). |
| Infrastructure | Zero infra. CLI runs locally. No cloud, no database, no server. |
| Stack | TypeScript strict, Commander.js, Anthropic SDK, simple-git, tiktoken, Handlebars. |
| Model | Claude Opus 4.6 for analysis agents. Claude Sonnet 4.5 for MetaPrompter (cost optimization). |

## 1.5 Success Metrics

| Metric | Current | Target | Measurement |
| --- | --- | --- | --- |
| Analysis time | 40+ hours manual | <2 minutes CLI | Timer from start to report |
| Dimensions covered | 1-2 per manual review | 6 simultaneous | Agent output count |
| False positive rate | N/A (no tool) | <15% | Manual review of 5 test repos |
| Installation time | N/A | <3 minutes | npx spectra first run |
| Report quality | Variable by analyst | Standardized, scored | Golden file comparison |

## 1.6 Stakeholders

| Role | Person | Interest |
| --- | --- | --- |
| Founder / CTO / Team Lead | Vivek Prakash | Architecture decisions, orchestration, demo |
| Teammate: Architect | Claude Code Agent 1 | Domain model, entities, port interfaces, Clean Architecture |
| Teammate: Pipeline | Claude Code Agent 2 | Agent orchestration, LLM integration, parallel execution |
| Teammate: Interface | Claude Code Agent 3 | CLI, report template, output formatting |
| Teammate: QA | Claude Code Agent 4 | Golden files, tests, integration validation |

# Artifact 2: Current State + Gap Analysis

## 2.1 Capability Map

| Dimension | Current State | Maturity (1-5) | Gap |
| --- | --- | --- | --- |
| People | Solo founder, 25yr exp, coded since age 5. 10yr fintech. CRED + Vance + Oracle. | 5 (individual) | No team. Agent Teams is the multiplier. |
| Process | 9-doc strategy suite complete. CTO Delegation + Uncle Bob skills. | 4 | No code process yet. Need CLAUDE.md + sprint DAG. |
| Technology | Stack selected (TS, Commander, Anthropic SDK). Zero code written. | 1 | Everything must be built from scratch in 48 hours. |
| Data | No proprietary data. 5 test repos identified for golden files. | 1 | Need to build golden file baselines during sprint. |
| Architecture | Full HLD + LLD documented. Clean Architecture designed. 10 design patterns specified. | 5 (design) | Zero implementation. Design-to-code gap is the primary risk. |
| Brand | Complete brand identity. Spectra naming, voice, colors, messaging hierarchy. | 4 | Need CLI copy, report template, README. |

## 2.2 Gap Analysis

| Gap | Impact | Priority | Effort | Action |
| --- | --- | --- | --- | --- |
| No code exists | CRITICAL | P0 | 36h | Sprint build with Agent Teams |
| No CLAUDE.md project file | HIGH | P0 | 1h | Create before sprint — pre-loads all skills + standards |
| No golden files | HIGH | P1 | 3h | QA teammate builds during Sprint 2-3 |
| No demo script | MEDIUM | P1 | 2h | Write at Hour 40, rehearse at Hour 44 |
| No README | MEDIUM | P1 | 1h | Interface teammate builds at end |
| No test coverage | MEDIUM | P2 | 4h | QA teammate adds during Sprint 3 |
| No CI/CD | LOW | P3 | 0h | Post-hackathon. Not needed for demo. |

## 2.3 Recommended Sequence

Phase 0 (Before Sprint, 2h): Create CLAUDE.md, install skills, configure Agent Teams, set up tmux. Phase 1 Foundation (Hour 0-12): Domain entities, port interfaces, types. Phase 2 Pipeline (Hour 12-24): Agent implementations, orchestration, LLM integration. Phase 3 Polish (Hour 24-36): CLI, report template, golden files, tests. Phase 4 Demo (Hour 36-48): Bug fixes, demo script, README, submission.

# Artifact 3: North Star Architecture (C4)

## 3.1 System Context (C4 Level 1)

Users: Developer or DD Analyst runs 'npx spectra analyze <repo-url>' from terminal. System: Spectra CLI clones the repository, deploys 6 AI agents to analyze it across 6 dimensions, produces an HTML report with ScoreCard. External Systems: Anthropic API (Claude Opus 4.6 for analysis, Sonnet 4.5 for meta-prompting), GitHub/GitLab (repo cloning via simple-git), Local File System (report output).

## 3.2 Container Diagram (C4 Level 2)

| Container | Technology | Purpose |
| --- | --- | --- |
| CLI Entry Point | Commander.js + chalk + ora | Parse commands, display progress, handle errors |
| Analysis Pipeline | TypeScript core (use-cases/) | Orchestrate 6-stage pipeline, manage token budgets |
| Agent Subsystem | 6 agents + BaseAgent + AgentFactory | Execute LLM calls, validate outputs, produce findings |
| Report Generator | Handlebars + Mermaid | Render HTML report from structured data |
| Git Subsystem | simple-git | Clone repos, extract file trees, read file contents |
| Token Manager | tiktoken (cl100k_base) | Count tokens, enforce budgets, truncate context |

## 3.3 Component Diagram (C4 Level 3) — Clean Architecture

| Layer | Components | Dependencies |
| --- | --- | --- |
| Layer 1: Entities | Finding, Codebase, ScoreCard, AgentOutput, TokenBudget, AnalysisConfig, Severity enum, Dimension enum, PipelineStage enum, AgentRole enum, AnalysisMode enum, SpectraError hierarchy | ZERO imports from src/ |
| Layer 2: Use Cases | AnalyzeRepository (facade), OrchestrateAgents, GenerateReport, ManageTokenBudget, Port interfaces: LLMGateway, GitPort, TokenPort, ReportPort, CachePort, ProgressObserver | Imports ONLY from entities/ |
| Layer 3: Adapters | CLIController, AnalysisPresenter, ProgressReporter | Imports from entities/ + use-cases/ |
| Layer 4: Infrastructure | AnthropicLLMAdapter, LoggingDecorator, RetryDecorator, SimpleGitAdapter, TiktokenAdapter, HandlebarsReportAdapter, BaseAgent, 6 agents, AgentFactory, CompositionRoot (main.ts) | Imports from all inner layers |

## 3.4 Key Architecture Decisions

| Decision | Options | Choice | Rationale |
| --- | --- | --- | --- |
| Language | Python (Typer), TypeScript (Commander) | TypeScript | Stronger types, npm ecosystem, Clean Architecture fits better, hackathon familiarity |
| Architecture | MVC, Hexagonal, Clean | Clean Architecture (Uncle Bob) | Testability, dependency rule enforcement, port/adapter flexibility |
| Agent count | 4, 6, 8 | 6 (4 parallel specialists) | MetaPrompter + 4 specialists + CritiqueAgent covers all dimensions without waste |
| Meta-prompting | Static prompts, dynamic meta-prompting | Meta-prompting (file tree only) | Adapts analysis to each repo. MetaPrompter sees ≤5K tokens, NEVER full code |
| Model strategy | Opus only, Sonnet only, Hybrid | Hybrid: Sonnet for MetaPrompter, Opus for specialists + critique | Balances quality ($22.50/run Opus-only) vs cost ($8.50/run hybrid) |
| Critique approach | No critique, standard review, extended thinking | Extended thinking (CritiqueAgent only) | Deep reasoning catches false positives. Validates every finding against actual code. |
| CLI framework | Yargs, Oclif, Commander | Commander.js | Lightweight, well-documented, perfect for MVP scope |
| Report format | JSON, Markdown, HTML | HTML (Handlebars + Mermaid) | Visual impact for demo. Judges see professional output. Mermaid for diagrams. |

# Artifact 4: High-Level Design

## 4.1 6-Stage Pipeline

| Stage | Agent | Input | Output | Time Budget | Model |
| --- | --- | --- | --- | --- | --- |
| 1. INGEST | (built-in) | Repo URL | Codebase entity (file tree, metadata) | 10s | N/A (git only) |
| 2. PLAN | MetaPrompter | File tree ONLY (≤5K tokens) | AnalysisPlan (focus areas, token allocation) | 5s | Sonnet 4.5 |
| 3. ANALYZE | 4 Specialists (PARALLEL) | Code files + plan | Finding[] per dimension | 30s | Opus 4.6 |
| 4. CRITIQUE | CritiqueAgent | All findings + code samples | Validated Finding[] (false positives removed) | 30s | Opus 4.6 (extended thinking) |
| 5. SCORE | (built-in) | Validated findings | ScoreCard (6 dimensions, weighted) | 2s | N/A (calculation) |
| 6. REPORT | (built-in) | ScoreCard + findings | HTML report + Mermaid diagrams | 10s | N/A (template) |

## 4.2 Agent Roster — 6 Agents (4 Parallel Specialists)

| Agent | Role | Dimension | Key Rule |
| --- | --- | --- | --- |
| MetaPrompter | Planner | N/A (planning) | NEVER gets full code. File tree ≤5K tokens ONLY. |
| ArchitectureAgent | Specialist | Architecture (25%) | Dependency flow, coupling, layer violations, design patterns |
| SecurityAgent | Specialist | Security (25%) | OWASP Top 10, injection, auth, secrets, access control |
| QualityAgent | Specialist | Quality (20%) | Complexity, duplication, naming, function length, smells |
| DocumentationAgent | Specialist | Documentation (10%) | README, inline docs, API docs, JSDoc coverage |
| CritiqueAgent | Validator | All dimensions | ONLY agent with extended thinking. Cross-references ALL findings against actual code. Removes false positives. |

Maintainability (10%) and Performance (10%) are scored by QualityAgent and ArchitectureAgent respectively as secondary outputs, validated by CritiqueAgent.

## 4.3 Resilience Matrix

| Failure Mode | Detection | Recovery | Degradation |
| --- | --- | --- | --- |
| Git clone fails | simple-git error event | Retry 2x with backoff → fail with SPEC-001 | Fatal: cannot analyze without code |
| LLM rate limited (429) | HTTP status code | Exponential backoff (1s, 2s, 4s) via RetryDecorator, max 3 | Queue and retry. Partial results after 3 failures. |
| Agent returns invalid JSON | Zod validation failure | Re-prompt once with error context → fail with SPEC-005 | Mark agent as failed. Continue with remaining agents. |
| Agent timeout (30s) | Promise.race timeout | Cancel. Log. Continue. | Partial report missing that dimension. Score marked incomplete. |
| 2+ agents fail | Agent result count < 3 | Abort pipeline → partial report | Show completed findings + warning banner in report. |
| Token budget exceeded | tiktoken count before call | Truncate context intelligently (keep structure, cut content) | Reduced analysis depth for that agent. Note in report. |
| CritiqueAgent fails | Extended thinking error | Return unvalidated findings with WARNING banner | All findings included but marked UNVALIDATED. |
| Template render fails | Handlebars error | Fallback to JSON output | Write JSON to stdout. Not pretty, but complete. |

## 4.4 Security Architecture

Input sanitization: All repo URLs validated before clone. No path traversal. Temp directory with cleanup. Prompt injection sandboxing: Agent prompts are system-level. User code is injected as user-level content only. No code is ever executed — only analyzed. API key management: Environment variables only ($ANTHROPIC_API_KEY). Never stored in config files. Never logged. Transport: TLS 1.3 for all Anthropic API calls. Zero retention: Spectra stores nothing. Analysis is ephemeral. No telemetry, no uploads, no cloud storage.

# Artifact 5: Low-Level Design

## 5.1 Domain Model

| Entity | Layer | Key Fields | Constraints |
| --- | --- | --- | --- |
| Finding | 1 (Entity) | id, title, severity, dimension, file, line, description, recommendation, confidence, agentRole | Immutable. confidence ∈ [0,1]. severity ∈ Severity enum. |
| Codebase | 1 (Entity) | name, url, language, framework, fileTree, totalFiles, totalLines, clonedAt | Immutable. Created once by Ingest stage. |
| ScoreCard | 1 (Entity) | overall, architecture, security, quality, documentation, maintainability, performance, grade | Immutable. Weighted calculation from validated findings. |
| AgentOutput | 1 (Entity) | agentRole, dimension, findings[], tokensUsed, duration, model, success | Immutable. Produced by each agent. |
| AnalysisConfig | 1 (Entity) | mode (deep¦quick), model, timeout, tokenBudget, outputPath | Immutable. Set once from CLI flags. |
| TokenBudget | 1 (Entity) | total, allocated{}, used{}, remaining | Mutable (tracking). Updated per stage. |
| AnalysisPlan | 1 (Entity) | focusAreas[], tokenAllocation{}, agentInstructions{} | Immutable. Output of MetaPrompter. |

## 5.2 Port Interfaces

| Port | Layer | Methods | Implementation |
| --- | --- | --- | --- |
| LLMGateway | 2 (Use Case) | complete(system, user, schema?): AgentOutput | AnthropicLLMAdapter → RetryDecorator → LoggingDecorator |
| GitPort | 2 (Use Case) | clone(url, dest): void, getFileTree(path): FileNode[] | SimpleGitAdapter |
| TokenPort | 2 (Use Case) | count(text): number, truncate(text, max): string | TiktokenAdapter |
| ReportPort | 2 (Use Case) | render(scoreCard, findings): Buffer | HandlebarsReportAdapter |
| CachePort | 2 (Use Case) | get(key): T?, set(key, value, ttl): void | InMemoryCacheAdapter (v1) |
| ProgressObserver | 2 (Use Case) | onStageStart(stage), onStageEnd(stage, result), onError(stage, error) | CLIProgressReporter (ora + chalk) |

## 5.3 Design Patterns

| Pattern | Where | Grade | Evidence |
| --- | --- | --- | --- |
| Facade | AnalyzeRepository | A | Single entry point orchestrates 6 stages. Hides pipeline complexity. |
| Strategy | DeepAnalysis / QuickAnalysis | A | Mode selection changes token budgets + agent behavior without conditionals. |
| Decorator | Logging > Retry > Anthropic | A+ | Composable decorators wrap LLMGateway. Each adds one responsibility. |
| Factory | AgentFactory | A | Creates all 6 agent configs. Single creation point enforces consistency. |
| Observer | ProgressReporter | A | CLI subscribes to pipeline events. Decoupled from business logic. |
| State Machine | PipelineStateMachine | A- | 6 stages with valid transitions. Prevents out-of-order execution. |
| Template Method | BaseAgent lifecycle | A | 6-step lifecycle: validate→build→execute→parse→validate→format. |
| Adapter | LLM/Git/Token adapters | A | Bridge port interfaces to external libraries. Swappable. |
| Repository | FindingRepository | A | Aggregates findings. Queries by dimension, severity, confidence. |
| Value Object | Severity, Dimension, FileLocation | A | Immutable, self-validating. No primitive obsession. |

## 5.4 Error Taxonomy

| Code | Category | Description | Retry? | Recovery |
| --- | --- | --- | --- | --- |
| SPEC-001 | Infrastructure | Git clone failed | Yes (2x) | Verify URL, check auth, suggest --token |
| SPEC-002 | Infrastructure | Anthropic API unreachable | Yes (3x) | Check API key, check network, retry with backoff |
| SPEC-003 | Rate Limit | Anthropic 429 rate limited | Yes (3x) | Exponential backoff 1s→2s→4s with jitter |
| SPEC-004 | Budget | Token budget exceeded | No | Truncate context, reduce scope, warn in report |
| SPEC-005 | Validation | Agent output failed Zod schema | Yes (1x) | Re-prompt with error. If still fails, mark agent failed. |
| SPEC-006 | Timeout | Agent exceeded 30s timeout | No | Cancel via Promise.race. Return partial results. |
| SPEC-007 | Pipeline | 2+ agents failed | No | Abort with partial report. Show WARNING banner. |
| SPEC-008 | Critique | CritiqueAgent failed | No | Return UNVALIDATED findings with confidence disclaimer. |
| SPEC-009 | Report | Template render failed | No | Fallback to JSON stdout output. |

# Artifact 6: Domain Design

## 6.1 Bounded Contexts

| Context | Responsibility | Owner (Agent Team Teammate) |
| --- | --- | --- |
| Analysis Core | Domain entities, scoring logic, finding aggregation | Architect Teammate |
| Agent Pipeline | Agent lifecycle, orchestration, parallel execution, LLM calls | Pipeline Teammate |
| Presentation | CLI interface, report rendering, progress display | Interface Teammate |
| Quality Assurance | Golden files, test harness, validation | QA Teammate |

## 6.2 Aggregates

| Aggregate | Root Entity | Invariants |
| --- | --- | --- |
| AnalysisRun | AnalyzeRepository (facade) | Exactly 6 stages in order. No stage skipped. Token budget never negative. |
| AgentExecution | BaseAgent | Must complete 6-step lifecycle. Output must pass Zod validation. Cannot exceed timeout. |
| FindingSet | FindingRepository | Every finding has unique ID. Confidence ≥ 0.7 for inclusion. No duplicates across agents. |
| ScoreCalculation | ScoreCard | Weights sum to 100%. All dimensions present. Grade maps to score range. |

## 6.3 Pipeline State Machine

| From | To | Trigger | Guard |
| --- | --- | --- | --- |
| IDLE | INGESTING | analyzeRepository() called | Valid URL provided |
| INGESTING | PLANNING | Clone complete, file tree extracted | Codebase entity created |
| PLANNING | ANALYZING | MetaPrompter returned plan | AnalysisPlan has ≥1 focus area |
| ANALYZING | CRITIQUING | All 4 specialists complete (or 2+ succeeded) | ≥2 AgentOutputs available |
| CRITIQUING | SCORING | CritiqueAgent complete (or timeout) | Validated findings exist |
| SCORING | REPORTING | ScoreCard calculated | All 6 dimension scores present |
| REPORTING | COMPLETE | HTML report written to disk | File exists and is >0 bytes |
| ANY | FAILED | Unrecoverable error | Error type is fatal (SPEC-001, SPEC-007) |

# Artifact 7: Engineering Roadmap — 48-Hour Sprint

## 7.1 Sprint Overview — Claude Code Agent Teams

This is NOT a traditional engineering roadmap. The 'team' is 4 Claude Code Agent Team teammates + 1 human lead (Vivek). Each teammate runs in its own context window, loads CLAUDE.md + all custom skills, and coordinates via shared task list + inter-agent messaging. The lead orchestrates from tmux split panes.

## 7.2 Agent Team Configuration

| Role | Teammate Name | Model | Spawn Prompt Focus | Files Owned |
| --- | --- | --- | --- | --- |
| Lead (Human) | Vivek (team-lead) | N/A | Orchestration, review, unblock, demo prep | CLAUDE.md, package.json, tsconfig.json |
| Architect | architect-1 | Opus 4.6 (fast) | Domain model, entities, port interfaces, types, Clean Architecture | src/entities/*, src/use-cases/interfaces.ts |
| Pipeline | pipeline-1 | Opus 4.6 (fast) | Agent implementations, orchestration, Anthropic SDK, parallel execution | src/use-cases/*.ts, src/infrastructure/agents/* |
| Interface | interface-1 | Sonnet 4.5 | CLI (Commander.js), HTML report template, chalk/ora progress, README | src/adapters/*, templates/*, README.md |
| QA | qa-1 | Sonnet 4.5 | Tests, golden files, integration validation, error paths | tests/*, golden-files/* |

## 7.3 Sprint DAG — Hour by Hour

| Phase | Hours | Architect | Pipeline | Interface | QA | Lead (Vivek) |
| --- | --- | --- | --- | --- | --- | --- |
| 0: Setup | 0-2 | — | — | — | — | CLAUDE.md, skills, tmux, Agent Teams config |
| 1a: Foundation | 2-8 | Entities, enums, value objects, SpectraError | Port interfaces (copy from Architect when ready) | package.json, tsconfig, biome, project skeleton | Test scaffolding, vitest config | Spawn team, assign tasks, review entities |
| 1b: Foundation | 8-14 | Use case stubs, AnalyzeRepository facade | BaseAgent template, AgentFactory | Commander.js CLI skeleton, --help | Unit tests for entities + value objects | Review, merge, resolve conflicts |
| 2a: Pipeline | 14-20 | (IDLE — available for review/support) | MetaPrompter + 1 specialist (Architecture) | Ora spinners, chalk colors, progress reporter | Golden file for express-starter repo | Review agent outputs, tune prompts |
| 2b: Pipeline | 20-26 | Review agent prompts, tune architecture | Remaining 3 specialists (PARALLEL build) | HTML report template (Handlebars + CSS) | Golden files for react-dashboard | Test parallel execution, check outputs |
| 2c: Pipeline | 26-32 | CritiqueAgent extended thinking design | CritiqueAgent implementation + wiring | Report: ScoreCard section, findings section | Integration tests: full pipeline | Review critique quality, tune prompts |
| 3a: Polish | 32-38 | (IDLE) | Full pipeline integration, token budgets | CLI polish: error messages, help text, boxen | Full E2E test: clone → report | Bug triage, priority fixes |
| 3b: Polish | 38-42 | (Support) | Bug fixes, edge cases | README, demo output polish | Regression on 5 test repos | Demo script writing |
| 4: Demo | 42-46 | — | — | — | — | Demo rehearsal (3x), screen recording, backup video |
| 4: Submit | 46-48 | — | — | — | — | README final, submission, last-minute fixes |

## 7.4 Critical Path

The critical path runs through Architect → Pipeline → Integration. Architect MUST ship entities by Hour 8, or everything downstream blocks. Pipeline MUST have MetaPrompter + 1 specialist working by Hour 20, or demo is at risk. Interface and QA run in parallel and can catch up.

## 7.5 Model Budget Strategy

| Activity | Model | Cost Rate | Estimated Hours | Estimated Cost |
| --- | --- | --- | --- | --- |
| Architect teammate (foundation) | Opus 4.6 fast | $30/$150 MTok | 6h intensive | ~$400 |
| Pipeline teammate (agents) | Opus 4.6 fast | $30/$150 MTok | 12h intensive | ~$1,200 |
| Interface teammate (CLI+report) | Sonnet 4.5 | $3/$15 MTok | 10h | ~$150 |
| QA teammate (tests) | Sonnet 4.5 | $3/$15 MTok | 8h | ~$100 |
| Lead orchestration | Opus 4.6 standard | $5/$25 MTok | 8h | ~$200 |
| Spectra analysis runs (testing) | Opus 4.6 standard | $8.50/run hybrid | ~50 test runs | ~$425 |
| Buffer (30%) | Mixed | — | — | ~$750 |
| TOTAL | — | — | 48h | ~$3,225 of $5,500 |

## 7.6 Scope Fallback Ladder

| Level | Trigger | What to Cut | Time Saved | Demo Impact |
| --- | --- | --- | --- | --- |
| L0: Full Vision | On track | Nothing | 0h | 6 agents, full report, live demo |
| L1: Drop CritiqueAgent | Behind at Hour 26 | Skip extended thinking validation | ~6h | Unvalidated findings, still impressive |
| L2: Static Prompts | Behind at Hour 20 | Skip MetaPrompter, use static analysis plans | ~4h | Less adaptive, still covers 6 dimensions |
| L3: Reduce to 3 Agents | Behind at Hour 14 | Architecture + Security + Quality only | ~8h | 3 dimensions, still shows multi-agent approach |
| L4: Pre-recorded Demo | Demo broken at Hour 44 | Record working analysis, present recording | ~2h | Judges see the output. Less dramatic. |
| L5: Code Walkthrough | Nothing works at Hour 40 | Slide deck + code tour + explain architecture | ~4h | Show intent. Discuss what you built. |

# Artifact 8: Product Roadmap

## 8.1 MVP Scope (Hackathon — Must Have)

| Feature | RICE Score | User Story | Acceptance Criteria |
| --- | --- | --- | --- |
| Single-command analysis | 285 | As a dev, I run 'npx spectra <url>' and get a report | Clone, analyze, report in <2min |
| 6-agent parallel analysis | 270 | As a DD analyst, I get 6-dimension coverage | All 6 agents produce findings |
| HTML report with ScoreCard | 270 | As a reader, I see a professional scored report | Grades A-F, dimension scores, findings |
| MetaPrompter planning | 120 | As a system, analysis adapts to each repo | Custom plan per repo based on file tree |
| CritiqueAgent validation | 150 | As a user, I trust the findings aren't hallucinated | Extended thinking validates each finding |
| CLI with progress | 64 | As a user, I see what's happening during analysis | Ora spinners per stage, chalk colors |

## 8.2 Post-Hackathon Phases

| Phase | Timeline | Features | Revenue Target |
| --- | --- | --- | --- |
| Phase 1: CLI MVP (current) | 48h hackathon | Core pipeline, HTML report, CLI | $0 (demo) |
| Phase 2: GitHub Action + Dashboard | Weeks 4-12 | CI/CD integration, web dashboard, team features | $5K MRR |
| Phase 3: Enterprise + API | Months 3-6 | SSO, API access, white-label DD reports, custom agents | $83K MRR |
| Phase 4: Marketplace | Months 6-12 | Community agents, integrations, compliance modules | $200K MRR |

## 8.3 Pricing (Post-Hackathon)

| Tier | Price | Analyses/mo | Target Segment |
| --- | --- | --- | --- |
| Free | $0 | 3 | Individual devs, trial |
| Pro | $49/mo | 50 | Power users, small teams |
| Team | $199/mo | Unlimited | Engineering teams, CTOs |
| Enterprise | Custom | Unlimited + SLA | Large orgs, compliance |
| DD Report | $499/report | One-off | VC/PE firms, M&A advisors |

# Artifact 9: QA / Release Plan

## 9.1 Test Strategy (Hackathon-Adapted)

| Type | Count | Coverage | Owner | Automation |
| --- | --- | --- | --- | --- |
| Unit Tests | ~50 | Entities, value objects, scoring logic | QA Teammate | Vitest, <1s total |
| Integration Tests | ~15 | Pipeline stages, agent→validation flow | QA Teammate | Vitest, <5s each |
| Golden File Tests | 5 | Full pipeline on 5 test repos | QA Teammate | Snapshot comparison, <30s each |
| E2E Tests | 3 | npx spectra <url> → report.html exists | QA Teammate | Shell script, <120s each |
| Manual QA | 5 | Report readability, visual quality, accuracy | Lead (Vivek) | Human review |

## 9.2 Golden File Strategy

| Test Repo | Size | Language | Purpose |
| --- | --- | --- | --- |
| express-starter | 500 LOC | JavaScript | Baseline: small, simple, well-known patterns |
| react-dashboard | 5K LOC | TypeScript | Frontend patterns, component architecture |
| fastapi-ml | 3K LOC | Python | ML patterns, different ecosystem |
| nestjs-ecommerce | 15K LOC | TypeScript | Complex architecture, many patterns to detect |
| django-saas | 20K LOC | Python | Monolith, tech debt, security concerns |

## 9.3 Release Gates (Hackathon)

| Gate | Criteria | Blocker? | Fallback |
| --- | --- | --- | --- |
| Pipeline runs | npx spectra express-starter completes without error | YES | L3: reduce agents |
| Report generates | HTML file is valid and opens in browser | YES | L5: JSON fallback |
| 3+ agents succeed | At least 3 of 6 agents produce valid findings | YES | L3: reduce to working agents |
| <15% false positive | Manual review of express-starter findings | NO | Note in README |
| <2 min total time | Full analysis under 120 seconds | NO | Acceptable up to 5 min |
| Demo rehearsal passes | 3 successful live demos without error | YES | L4: pre-recorded demo |

# Artifact 10: Growth Strategy

## 10.1 Hackathon Demo Strategy (Immediate)

The demo is the first growth moment. Strategy: analyze the judges' OWN repository live on stage. This creates the 'magic moment' — they see their codebase scored in 90 seconds. Backup: analyze a well-known open-source repo (Express, Fastify, or Next.js). The 3-second rule: judges decide interest in 3 seconds. Lead with the ScoreCard visual, then drill into specific findings.

## 10.2 Demo Script (60 seconds)

| Second | Action | Script |
| --- | --- | --- |
| 0-5 | Hook | 'What if you could get a complete DD report on any codebase in 90 seconds?' |
| 5-15 | Problem | 'Manual code reviews cost $20K-70K and take weeks. Every analyst misses different things.' |
| 15-25 | Solution | 'Spectra deploys 6 AI agents — architecture, security, quality, docs — all in parallel.' |
| 25-45 | Live Demo | Run: npx spectra analyze <judge's-repo>. Show progress spinners. Wait for report. |
| 45-55 | Reveal | Open HTML report. Show ScoreCard. Zoom into 1 critical finding. Show evidence. |
| 55-60 | Close | '90 seconds. 6 dimensions. Every finding validated by an AI critic. Spectra.dev' |

## 10.3 Post-Hackathon Launch Plan

| Channel | ICE Score | Action | Week |
| --- | --- | --- | --- |
| Show HN | 216 | Post with live demo link, ScoreCard of popular repos | W1 |
| Product Hunt | 168 | Launch with 5 example reports, Spectra Score badges | W2 |
| Dev Twitter/X | 168 | Thread: 'I built an AI that deploys 6 agents to audit your code in 90s' | W1 |
| LinkedIn | 147 | Article: 'How AI Agents Are Replacing $70K Due Diligence Reviews' | W2 |
| GitHub | 126 | Public repo, open-source CLI, GitHub Action teaser | W1 |
| Content/Blog | 90 | Spectra Score reports for top 20 open-source repos | W3-4 |

## 10.4 PLG Growth Loops

| Loop | Trigger | Action | Reward | Investment |
| --- | --- | --- | --- | --- |
| Viral Report | Colleague shares report link | Recipient sees ScoreCard, clicks 'Analyze your repo' | Surprising insights about their own code | Install CLI, generate own report, share |
| Badge Loop | User adds Spectra Score badge to README | Other devs see badge, click through | See score + methodology | Run Spectra on their repos, add badge |
| Benchmark Loop | Team adds Spectra to CI/CD | Weekly score trends, team dashboard | Track improvement over time | Invite team members, upgrade to Team plan |

# Artifact 11: Assumptions Register

## 11.1 What Must Be True (WMBT)

| ID | Assumption | Confidence | Impact if Wrong | Validation Method | Kill Gate |
| --- | --- | --- | --- | --- | --- |
| A1 | Claude Opus 4.6 can produce accurate code analysis findings | HIGH | Product doesn't work | Test on 5 golden repos, measure false positive rate | False positive >25% → pivot to human-in-the-loop |
| A2 | Full-repo analysis (1M context) is better than PR-level | MEDIUM | Feature parity with existing tools | Compare full-repo vs file-by-file analysis quality | No quality difference → simplify to file-level |
| A3 | Meta-prompting improves analysis quality over static prompts | MEDIUM | Wasted complexity | A/B test: meta-prompted vs static on 5 repos | No improvement → drop MetaPrompter (save $0.23/run) |
| A4 | DD analysts will trust AI-generated reports | LOW | No market | Interview 5 DD analysts, show sample reports | 0/5 would use → pivot target segment |
| A5 | $8.50/run hybrid cost is sustainable at $49/mo price point | HIGH | Unit economics broken | Calculate: 50 analyses × $8.50 = $425 COGS vs $49 revenue | COGS > 50% revenue → must reduce costs or raise price |
| A6 | CritiqueAgent with extended thinking reduces false positives significantly | MEDIUM | Unnecessary cost ($6.75/run) | Compare validated vs unvalidated findings accuracy | <10% improvement → drop CritiqueAgent |

## 11.2 Hackathon-Specific Assumptions

| ID | Assumption | Validation | Backup Plan |
| --- | --- | --- | --- |
| H1 | Agent Teams work reliably for 48h sprint | Test setup in Phase 0 (2h pre-sprint) | Fall back to single Claude Code session with subagents |
| H2 | Fast mode stays available (no rate limit wall) | Monitor ↯ indicator, budget tracking | Switch to standard Opus. Slower but functional. |
| H3 | $5,500 credits sufficient for full sprint | Track spend per hour, project total | Cut fast mode at 50% spend. Use Sonnet for routine. |
| H4 | 6 agents can complete in <90 seconds total | Time first full pipeline run by Hour 20 | Reduce to 4 agents or increase timeout to 3 min. |
| H5 | Judges value technical depth over polish | Research past hackathon winners | Add more visual polish to report if not. |

## 11.3 Decision Log

| Date | Decision | Rationale | Reversible? | Document |
| --- | --- | --- | --- | --- |
| Feb 2026 | Renamed SPECTRA (from RepoIntel/LUMEN) | Better brand fit, verbable, semantic alignment with multi-dimension analysis | No (brand committed) | Doc 01 |
| Feb 2026 | TypeScript over Python | Stronger types, npm ecosystem, Clean Architecture patterns, faster CLI startup | Yes (but high cost) | Doc 04 |
| Feb 2026 | 6 agents not 4 | MetaPrompter + 4 specialists + CritiqueAgent covers planning + analysis + validation | Yes (can drop to 4 via scope fallback) | Doc 04 |
| Feb 2026 | CLI-first, zero infrastructure | Maximum velocity for hackathon. No cloud, no DB, no auth. | Yes (add infra later) | Doc 08 |
| Feb 2026 | Hybrid model strategy | Sonnet for MetaPrompter ($0.23), Opus for specialists + critique ($8.27) | Yes (can go Opus-only at $22.50/run) | Doc 07 |
| Feb 2026 | Agent Teams for build | 4 parallel Claude Code instances instead of sequential solo coding | Yes (can collapse to single session) | This doc |

# Artifact 12: Risks + Gates

## 12.1 Risk Matrix

| Risk | Likelihood (1-5) | Impact (1-5) | Score | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| Agent Teams instability | 3 | 4 | 12 | Phase 0 testing. Fallback: single session + subagents. | Lead |
| Fast mode rate limit wall | 3 | 3 | 9 | Budget tracking per hour. Fallback: standard speed. | Lead |
| Credits run out mid-sprint | 2 | 5 | 10 | Budget dashboard. Hard stop at 80% spend on fast mode. | Lead |
| False positives destroy demo | 3 | 5 | 15 | Golden file validation. CritiqueAgent. Manual review of demo repo. | QA |
| Pipeline integration fails | 3 | 4 | 12 | Integration test at Hour 26. Scope fallback to L2 if broken. | Pipeline |
| Agent conflict (same file edits) | 4 | 3 | 12 | Strict file ownership per teammate. No shared files. | Lead |
| Demo repo has unexpected edge case | 3 | 4 | 12 | Pre-analyze 3 backup repos. Practice with all 3. | Lead |
| Burnout / cognitive overload | 3 | 3 | 9 | Sleep 6h minimum. Eat. Walk. The code compiles while you sleep (agents work). | Lead |

## 12.2 Kill Gates

| Gate | Time | Trigger | Decision |
| --- | --- | --- | --- |
| Gate 1: Foundation | Hour 14 | Entities not compiling OR no port interfaces | EMERGENCY: Lead takes over Architect role. Pipeline starts with stubs. |
| Gate 2: First Agent | Hour 22 | No agent produces valid output | Scope to L3 (3 agents). Simplify prompts. Drop meta-prompting. |
| Gate 3: Pipeline | Hour 30 | Full pipeline not running end-to-end | Scope to L2 (static prompts). Drop CritiqueAgent. Focus on report quality. |
| Gate 4: Demo Prep | Hour 40 | Demo fails 2/3 rehearsals | Switch to L4 (pre-recorded). Record best successful run. |
| Gate 5: Submission | Hour 46 | Nothing works | L5: Code walkthrough. Submit whatever exists with detailed README. |

## 12.3 Scale Gates (Post-Hackathon)

| Gate | Trigger | Action |
| --- | --- | --- |
| 50 installs | Organic growth from hackathon | Publish GitHub Action. Start content marketing. |
| 200 installs | Sean Ellis survey >40% 'very disappointed' | Raise pre-seed. Start building dashboard. |
| $5K MRR | 10+ paying teams | Hire first engineer. Build enterprise features. |
| $50K MRR | Product-market fit confirmed | Raise seed. Build marketplace. Expand to 10+ agents. |

# Bonus: CLAUDE.md Template for Agent Teams

This file goes in the Spectra project root. Every Agent Teams teammate auto-loads it on spawn. It sets the ground rules for ALL agents.

## CLAUDE.md Content

# Spectra — CLAUDE.md

## What is Spectra?

Spectra deploys 6 AI agents (4 parallel specialists) to analyze your entire repository — architecture, security, quality, documentation — in 90 seconds, not 90 hours. CLI tool. TypeScript. Clean Architecture.

## Architecture Rules (ABSOLUTE — NEVER VIOLATE)

1. Dependency Rule: src/entities/ imports NOTHING from src/. src/use-cases/ imports ONLY from entities/. src/adapters/ imports from entities/ + use-cases/. src/infrastructure/ imports from all inner layers. NEVER the reverse.

2. Function length: ≤20 lines. ≤3 parameters. Cyclomatic complexity ≤10.

3. No 'any' type. No 'console.log' in src/ (use ProgressObserver port).

4. Every entity is immutable (readonly properties). Result<T, SpectraError> for fallible ops.

5. All agent outputs validated with Zod schema BEFORE merge.

## 6 Agents (4 Parallel Specialists)

MetaPrompter (planner, Sonnet, file tree ONLY ≤5K tokens) → 4 Specialists PARALLEL (Architecture + Security + Quality + Documentation, all Opus) → CritiqueAgent (Opus, extended thinking, validates all findings).

## File Ownership (Agent Teams)

Architect: src/entities/*, src/use-cases/interfaces.ts. Pipeline: src/use-cases/*.ts, src/infrastructure/agents/*. Interface: src/adapters/*, templates/*, README.md. QA: tests/*, golden-files/*. Lead: CLAUDE.md, package.json, tsconfig.json, main.ts.

## Skills to Load

Read /mnt/skills/user/uncle-bob-master/SKILL.md for ALL code. Read /mnt/skills/user/spectra-architect/SKILL.md for architecture. Read /mnt/skills/user/spectra-agent-orchestrator/SKILL.md for agent work. Read /mnt/skills/user/spectra-brand-voice/SKILL.md for any user-facing text.